Team Meeting Log
Group 3	Meeting Log #2	1/30/2021	60 Minutes
Team Members	Dane Manley	GUI skeleton
	Santiago Ramirez	Git Organization
	Daniel Espinel	Git Management/Readme
	Anthony Peterson	First Meeting (N/A)	AP

Topics Discussed		Divide the work / Anthony: Arithmetic / Santiago: I/O, Load/Store / Daniel: Control / Erik: GUI, Hard-Copy/backup / Fix our Git situation
Obstacles Encountered		Git / Mic Issues / Team call issues
Finished Items		Git situation all fixed / Branches fully implemented / Permissions fixed / We now know how to use it right / Backlog organized
Unfinished Items		Operations, GUI
Notes